Working sow for magic 50k

Magic medical meme mining methods for evaluating the Super Course content utilization

Initial efforts will be done in light of the long-term goal. .

” To develop some useful tools for doing interesting things.”

.... Specifically tools for being able to look at different data streams and explore interactively the contents for the purposes of identifying and understanding trends (and relationships) in sets of parameters of interest.

Initial efforts “Content Utilization on Super Course materials” will have “stand alone” value, being justified on the merits of the task and relevance to the overall goal. The context of the initial effort will be developing methods of analysis for tracking content utilization on Super Course materials...

Task 1  Develop an action plan for overall project.

Define details of effort

What will be done by whom and when…

This will include an initial site visit and close interaction with the sponsor and content provider.

Task  2  Content Mapping

We will  map out the Super Course content.

- Acquire the content

- Develop an understanding of the content distribution

-Develop several representations of the distribution of the content

Task 3 Utilization Mapping

We will then map the utilization records (ie server logs) to the content matrix. This will show which content is being used, when, by whom, and where.

Task 3 Generalization of methods.

We will model the system so the mining methods developed can be generalized across a variety  of data bases…

We will develop general methods for content utilization mapping. Specifically to be able to track patterns and trends of utilization which is triggered by some event.

Time of effort …to be completed in 6 months...

The following milestones will be the basis for payment

5k on initialization of contract for materials and start up costs..

10k on development of a plan – 30-45 days

define details of effort and rationalization

this will include an initial site visit and close interaction with the sponsor and content provider

10k on identifying and acquiring data to be used in effort –depends on access 30 days

10k for content map –45-60 days

10k for  representations based on actual data utilization  60-90 days

5k travel costs 3 meetings with sponsor