Scope

Scale

Context

Reference architecture that is scalable and extensible

A modular system refineable at the component level

Open standards

Inclusive in anticipating future requirements

Initial design considerations

What does it need to do

Who is using it

Conceptual

What is it – it is a system

the overall intent

to be able to develop and refine the ability to monitor user dynamics in collaborative systems

Why this

Technical capabilities now exist along with the fund of knowledge to tap into

Eeg

Eog

Gsr

Ecg

Bvw

Resp

Motion

Position

Track User dynamics during collaborative activities

Look at group data concurrence

Multi parameter state space

The simultaneity is the key

Realistic limits are 500-900msec

Data mode locking from input steam

The system needs to be able to track multiple users…four in this case…

The system must store a reasonably accurate record of all events from all users and the environmental monitors

The system needs to allow a supervisor to monitor all data , with eventual realtime access to live streams

Why now

Last chance to be first

Functional-

What does it do

The system is designed to support complexifing research protocols

Core functionality

Multi modal user tracking during collaborative interaction

Specifically to simultaneously track intentional interface , the bio-physiological signals and collaborative state space and environmental

The following parameters are the initial target data streams

Brain – eeg

Eye – eog

Voice mic

Heart ecg

Breathing - resp

Skin – gsr - ir

Face - cam

Mouse

Keyboard

Movement

Wrist

Head

There will be a general group audio/video recording time locked to the individual data streams

Technical

To ensure core functionality of the system we will use familiar technology

How does it do it

Bio-signals are acquired by the procomp… 8 channels

Mix and match

Tng 4 will host the remaining sensors

3 2 degree mems accelometers

gsr

temp

??

Technical reasonability

The sensor level modularity of the two base systems give an initial range of capabilities to explore multiple user monitoring options with

Operational

The initial system is designed for use in a fixed setting doing a specified task

Four persons are seated at a round table

In a purposeful collaborative interaction

Each person has a computer and display

Each computer has a user interface system

An array of interface options that can be used in combination to capture user dynamics corresponding to task specific activities

The collective combination of data streams contains sufficient dynamic information to provide insight to users state of being..

Co modulate more readily detectable data streams

A combination of natural , spontaneous bio signals and task specific actions

The user interface consists of the physio sensors, electro mechanical sensors , microphone, face cam, mouse , keyboard, joystick

How is it used

The users are “engaged” to their interface systems

The collaborative activates occur for one hr

The session is recorded in as much detail as is reasonable

The system is designed to be used on an ongoing basis

Experimental exploration

What could it do if….

The system is designed to maximize flexibility for experimental utility

There will always be emerging technologies that are going to be added to the system

The object oriented nature of the software ensures maximum flexibility

Initial hardware spec

5 computers

shuttle

4 interface systems

procomp

physiologic function

tng

physical interaction

mic

voice

cam

face

1 session recording system

audio – binaural?

Video – quad split?

EVA

Initial software spec

Win 2000 pro

Neattools

Collaborative game

Interface drivers

Systems Nature of the comprehensive approach to the problem

It is MindTel’s  understanding that the scope and level of effort of this project are to develop an initial operational 4 person collaborative system with the following functions/features/requirements :

The deliverable is an operational 4 person prototype to be assembled on a site of Sandia’s choosing (including training and all required design and testing documentation )

Delivered prototype system is to have the following demonstratable initial functionality;

1- Realtime data acquisition from multiple simultaneous  sources

(bio sensors and interface devices -   initial set to be determined in design phase)

2 - Archival and timed stamped data storage of complete data set acquired

3 - Real time data analysis…(to be determined in the design phase)

4 - Display of individual and combined sensor and data analysis simultaneously from multiple participants

5 -  Voice activated operation of standard internet navigation and search operations

6 - One hr of continuous operation

7 - Contractors availability to assist with experimentation as needed by Sandia

MindTel proposes the following milestones, deliverables and schedule

Design of an integrated system with all hardware, software, sensors and overall functionality specified (the system)

Integration of all components and functionality in contractors testbed

Operational system delivered and demonstrated at Sandia’s lab

Analysis of operational data from group activity

Report on potential for such assistive technology

There are four tangible deliverables

1-The initial design and supporting documentation

2-The operational prototype, delivered and functional at Sandia

(set up and running)

3- The training and system documentation

4- The assistance with ongoing research in use of the system